**Status of Web Application:**

1. Working homepage with link to login screen; announcements pulled from database
2. Authenticated Login via OAuth PHP plugin
3. Basic navigation bar complete
4. MySQL database complete

**Week One Goals**

1. Complete definition of all API endpoints (see #1)
2. Navigation Bars (see #7)
3. Logbook (see #4)

**Week Two Goals**

1. Feedback Form (see #3)
2. Reports Form (see #6)

**Week Three Goals**

1. Schedule (see #2)
2. Knowledgebase (see #5)

**Breakdown of Features:**

**1) Backend [PHP API, MySQL database, AWS server]**

* What is done: API framework, signatures of functions for endpoints, OAuth authentication
* What needs to be done: Defining of remaining functions for endpoints

*Assigned to: Chris & Tim*

**2) Schedule**

* What is done: HTML design of the page holding the schedule of tutoring sessions
* What needs to be done: API endpoints for database communication, add function calls to page via PHP

*Assigned to: Jeremiah*

**3) Feedback**

* What is done: NA
* What needs to be done: HTML page design, API endpoints, add function calls

*Assigned to: Bryan*

**4) Logbook**

* What is done: HTML design
* What needs to be done: API endpoints, add function calls

*Assigned to: Aanchal*

**5) Knowledgebase**

* What is done: HTML design
* What needs to be done: API endpoints, add function calls

*Assigned to: Eric*

**6) Reports**

* What is done: HTML design
* What needs to be done: API endpoints, add function calls

*Assigned to: Huy*

**7) Navigation Bars**

* What is done: Basic navigation bar
* What needs to be done: Tutor, Administrator nav bar design

*Assigned to: Bryan*