**April 02 Update** GREEN = Complete Yellow = In Progress RED = On Hold

**Breakdown of Features:**

**1) Backend [PHP API, MySQL database, AWS server]**

What is done: API framework. Defined more endpoints (Course, TimeSlot, Log & Punchcard)

What needs to be done: Test endpoints created, create the endpoints for remaining features

*Assigned to: Chris & Tim*

*UPDATE: Second AWS machine created to more properly reflect how we're testing the website, eliminating the need to run dual servers for live demoing purposes.*

**2) Schedule**

What is done: HTML design of the page holding the schedule of tutoring sessions

What needs to be done: API endpoints for database communication, add function calls to page via PHP

*Assigned to: Jeremiah*

**3) Feedback**

What is done: HTML / PHP design

What needs to be done:, API endpoints / function calls, captcha/anti-spam bot integration

*Assigned to: Bryan*

*UPDATE: Feedback form layout created, must now integrate API function calls with the page*

**4) Logbook**

What is done: HTML design

What needs to be done: add function calls from API client to page

*Assigned to: Aanchal*

*UPDATE: Associated function calls have been tested and operate as expected, but work must be done backend team to populate data using preexisting functions calls rather than the ones used for testing.*

**5) Knowledgebase**

What is done: HTML design

What needs to be done: API endpoints, add function calls

*Assigned to: Eric*

*UPDATE: Some methods for the KnowledgeBase API have been made, but still require testing and have not been committed to master branch.*

**6) Reports**

What is done: HTML design, Function calls

What needs to be done: API endpoints,

*Assigned to: Huy*

*UPDATE: Files are being properly exported to the databases. Must still work on onclick function calls from web form.*

**7) Navigation Bars**

What is done: Basic navigation bar, Tutor, Administrator nav bar design

What needs to be done: NA

*Assigned to: Bryan*