**April 05 Update** GREEN = Complete Yellow = In Progress RED = On Hold

**Breakdown of Features:**

**1) Backend [PHP API, MySQL database, AWS server]**

What is done: 90% endpoint completion

What needs to be done: begun migration of working directory to AWS server

*Assigned to: Chris & Tim*

*UPDATE: Second AWS machine created to more properly reflect how we're testing the website, eliminating the need to run dual servers for live demoing purposes.*

**2) Schedule**

What is done: HTML design of the page holding the schedule of tutoring sessions

What needs to be done: API endpoints for database communication, add function calls to page via PHP

*Assigned to: Jeremiah*

**3) Feedback**

What is done: all API endpoints have been defined

What needs to be done:, send form data to database via endpoints, captcha/anti-spam bot integration

*Assigned to: Bryan*

**4) Logbook**

What is done: all API endpoints have been defined, simple http post handling

What needs to be done: send form data to database via endpoints, testing

*Assigned to: Aanchal*

**5) Knowledgebase**

What is done: all API endpoints have been defined

What needs to be done: populate form input fields via API retrieval, send form data to database via endpoints

*Assigned to: Eric*

**6) Reports**

What is done: all API endpoints have been defined

What needs to be done: http post form-handling

*Assigned to: Huy*

**7) Navigation Bars**

Completed